## Slide 1: Computech Corporation: Advanced Job and Candidate Application
Test Plan
Simul Kadakia, Wesley Trescott, Gagandeep Singh
3/23/2015

## Slide 2: Contents
Compatability Testing
Functional Testing
Nonfunctional Testing
System Testing
Integration Testing
Performance and Load Testing
Security Testing
User Acceptance Testing
Unit Testing

## Slide 3: Functional Testing
Whereas compatability testing emphasizes the visibility and functionality of the application on different devices, functional testing emphasizes the working of the actual application features
Test Approach
  Follow procudures in test cases using interaction with UI
Test Pass/Fail Criteria
  Pass: Observed results are the same as expected results
  Fail: Observed results differ from expected results

## Slide 4: Functional Testing
Test Entry/Exit Criteria
  Entry: Test environment ready to use
  Exit: All use cases are tested, all test cases pass sucessfully, defects found are documented and solutions found
Test Suspension/Resumption Criteria
  Testing will be suspended as soon as a test case fails
  After a solution is implemented, testing will resume
Test Cases
FT_1: Search Jobs | FT_2: Register | FT_3: Email Verification | FT_4: Login | FT_5: Forgot Password | FT_6: Change Password | FT_7: Apply
FT_8: Filter Jobs | FT_9: Profile Information | FT_10: Resume Upload | FT_11: Admin Login | FT_12: Admin Search Users | FT_13: Admin Deactivate User | FT_14: Admin Delete User

## Slide 5: Functional Testing
ID | FT_2
Item to Test | Register
Pre-Conditions | None
Test Steps | Click on Users button on header. Click on Register link button. Fill in First name, Last name, Email ID, Password, Confirm Password fields. Click on Register.
Expected Results | System displays confirmation page with a message about verification email sent to user provided email address.
Priority | High
Pass/Fail | 

## Slide 6: Nonfunctional Testing
Testing application reliability and availability
Test Risks / Issues
  Unanticipated problems such as long server downtimes could make the application unusable
Test Approach
  Stopwatch testing of job search times (10 searches with 4 filters)
  Stopwatch testing of home page load time (10 loads)
Test Pass / Fail Criteria
  Pass if all tests result in load times of two seconds or less
  Fail otherwise
Test Entry Criteria
  Web application hosted on Computech server
Test Environment Needs
  User machine with 1 GB of available RAM; internet download speeds of at least 2 MBPS

## Slide 7: Nonfunctional Testing
ID | NT_1
Item to Test | Application Reliability
Pre-Conditions | The web application is hosted on the Computech server
Test Steps | Execute the following ten times: In the job search window select criteria from each filter Execute the search and start stopwatch Compare results to items selected in search window
Expected Results | Search results match criteria selected by the user logically AND together; all search results are loaded to the web page within two seconds
Priority | High
Pass/Fail | 

## Slide 8: Compatability Testing
Verify that the web application is completely usable on each supported device:
Device | Operating System | Browsers
Laptop / Desktop | Windows (any) OS X | Google Chrome Mozilla Firefox Safari Internet Explorer > 9
Tablets iPad Air | iOS 8.1.3 | Safari
Phone iPhone 6 Samsung Galaxy S5 | iOS 8.1.3 Android v5.0 (Lollipop) | Safari Google Chrome

## Slide 9: Compatability Testing
Test Approach
  Test each item in test deliverables in the user interface
Test Pass/Fail Criteria
  Pass: 100% of test cases successfully and easily completed
  Fail: Any fault or excessive diffiuculty in performing a UI operation, excluding resume upload on Apple devices
Test Entry/Exit Criteria
  Entry:
    Devices are functioning properly and ready to use
    Proper browsers are installed with up-to-date JavaScript engines
  Exit:
    All tests have been run successfully and no high priority bugs are left uncorrected

## Slide 10: Compatability Testing
Test Environmental Needs
  Desktop/Laptop: Testing on Internet Explorer, Google Chrome, Mozilla Firefox, and Safari browsers
  Samsung Galaxy S5 and iPad Air: Google Chrome emulators
  iPhone 6: Testing on Gagandeep’s phone, Safari browser
Test Cases
CT_1: Search Jobs | CT_2: Register | CT_3: Email Verification | CT_4: Login | CT_5: Forgot Password | CT_6: Change Password | CT_7: Filter Jobs
CT_8: Profile Information | CT_9: Apply | CT_10: Resume Upload | CT_11: Admin Login | CT_12: Admin Search Users | CT_13: Admin Deactivate User | CT_14: Admin Delete User

## Slide 11: Compatability Testing
ID | CT_4
Item to Test | Login
Pre-Conditions | User has verified his email address
Test Steps | Repeat the below process for each supported device and browser Click on Users dropdown list in the header. Click on Sign In link. Fill in Email address and password Click on LogIn button.
Expected Results | System should redirect user to User dashboard
Priority | High
Pass/Fail | 

## Slide 12: Integration Testing
Not central to our testing plan, as the MVC architecture is tightly coupled and not made of large, disjointed components that need to be integrated together
  Unlikely that software bugs are the result of a bug in the integration of the ASP.NET MVC framework
Test Approach
  Follow functional testing test cases; in case of errors look for possible solution in system integration
    Better solution: unit testing

## Slide 13: Integration Testing

## Slide 14: Performance & Load Testing
Testing the ability of the application fulfill its functional requirements in a reasonable time under extreme conditions
Test Approach
  Conduct standard automated load test using the Microsoft Visual Studio tool designed for use with ASP.NET web applications
  Test will simulate 50 simultaneous application logins
Test Pass/Fail Criteria
  Pass if average load time for all simulated logins is 2 seconds or less; fail otherwise (requiring debugging)
Test Environmental Needs
  Need access to source code and Visual Studio Ultimate 2013

## Slide 15: Performance & Load Testing
Test Case

## Slide 16: Security Testing
Test Risks/Issues
  Security loopholes leading to loss of user data could make applicaton unsafe for use
Items To Be Tested
  Secure user login
  Admin mode
  Password encryption
  SSL encryption
Test Approach
  Interacting with web application user interface
  Accessing Geocerts SSL certificate validation site
  Reviewing records in application database

## Slide 17: Security Testing
Test Pass/Fail Criteria
  Pass when each test case passes; fail otherwise
Test Suspension/Resumption criteria
  Due to high importance of security, suspend testing when a security violation is detected until the issue is resolved
Test Item | Test Approach
Secure User Login | Web Applicaton UI
Admin Mode | 
SSL Encryption | Geocerts.com SSL verification
Password Encryption | Review DB records

## Slide 18: Security Testing
ID | ST_1.1
Item to Test | Secure User Login
Pre-Conditions | All other functional and nonfunctional application testing is complete
Test Steps | Click on Login. Enter random email and password credentials.
Expected Results | A message must be shown that invalid user login credentials were entered.
Priority | High
Pass/Fail | 

## Slide 19: User Acceptance Testing
Last step in testing; done by members of Computech quality assurance team
Test Approach
  Test cases below are completed through interaction with UI
Test Pass/Fail Criteria
  Pass if 100% of test cases completed satisfactorily; fail otherwise
Test Entry/Exit Criteria
  Entry Criteria: All other testing is complete
  Exit Criteria: All tests run sucessfully
Test Cases
UT_1: Search Jobs | UT_2: Register | UT_3: Email Verification | UT_4: Login | UT_5: Forgot Password | UT_6: Change Password | UT_7: Apply
UT_8: Filter Jobs | UT_9: Profile Information | UT_10: Resume Upload | UT_11: Admin Login | UT_12: Admin Search Users | UT_13: Admin Deactivate User | UT_14: Admin Delete User

## Slide 20: Unit Testing
Programmatically test methods and classes from source code
Items To Be Tested

## Slide 21: Unit Testing
Test Approach
  Unit test cases will be written to test each method in all of the model classes
  Logic methods in Controller classes will also be tested
Test Pass/Fail Criteria
  Test administrator notified by NUnit of passing/failing tests
Test Entry/Exit Criteria
  Entry Criteria: test environment ready, test stubs completed
  Exit Criteria: all modules tested and passed
Test Suspension/Resumption Criteria
  Testing will be suspended when a bug is found and resumed when the error is corrected
Test Environmental Needs
  Requires Microsoft’s NUnit unit testing environment