## Slide 1: Computech Corporation: Advanced Job and Candidate Application
Test Plan
Simul Kadakia, Wesley Trescott, Gagandeep Singh
3/29/2015

## Slide 2: Contents
Functional Testing
Nonfunctional Testing
Compatibility Testing
System Testing
Integration Testing
Performance and Load Testing
Security Testing
User Acceptance Testing
Unit Testing

## Slide 3: Functional Testing
Emphasizes the working of the actual application features
Test Approach
  Follow procedures in test cases using interaction with UI
Test Pass/Fail Criteria
  Pass: Observed results are the same as expected results
  Fail: Observed results differ from expected results

## Slide 4: Functional Testing
Test Entry/Exit Criteria
  Entry: Test environment ready to use
  Exit: All use cases are tested, all test cases pass sucessfully, defects found are documented and solutions found
Test Suspension/Resumption Criteria
  Testing will be suspended as soon as a test case fails
  After a solution is implemented, testing will resume
Test Cases
FT_1: Search Jobs | FT_2: Register | FT_3: Email Verification | FT_4: Login | FT_5: Forgot Password | FT_6: Change Password | FT_7: Apply
FT_8: Filter Jobs | FT_9: Profile Information | FT_10: Resume Upload | FT_11: Admin Login | FT_12: Admin Search Users | FT_13: Admin Deactivate User | FT_14: Admin Delete User

## Slide 5: Functional Testing
ID | FT_2
Item to Test | Register
Pre-Conditions | Computech career site opened by entering www.computech.com/careers in address bar of browser.
Test Steps | Click on Users button on header. Click on Register link button. Fill in First name - John, Last name - Doe, Email ID – john.doe@email.com, Password - 123456, Confirm Password - 123456. Click on Register.
Expected Results | Web application displays confirmation page with a message about verification email sent to user provided email address.
Priority | High
Pass/Fail | Pass if web application redirects user to Register page.

## Slide 6: Nonfunctional Testing
Testing application reliability and availability
Test Risks / Issues
  Unanticipated problems such as long server downtimes could make the application unusable
Test Approach
  Stopwatch testing of job search times (10 searches with 4 filters)
  Stopwatch testing of home page load time (10 loads)
Test Pass / Fail Criteria
  Pass if all tests result in load times of two seconds or less
  Fail otherwise
Test Entry Criteria
  Web application hosted on Computech server
Test Environment Needs
  User machine with 1 GB of available RAM; internet download speeds of at least 2 MBPS

## Slide 7: Nonfunctional Testing
ID | NT_1
Item to Test | Application Reliability
Pre-Conditions | The web application is hosted on the Computech server
Test Steps | Execute the following ten times: In the job search window select criteria from each filter Execute the search and start stopwatch Compare results to items selected in search window
Expected Results | Search results match criteria selected by the user logically AND together; all search results are loaded to the web page within two seconds
Priority | High
Pass/Fail | 

## Slide 8: Compatibility Testing
Verify that the web application is completely usable on each supported device:
Device | Operating System | Browsers
Laptop / Desktop | Windows (any) OS X | Google Chrome (v. 40 and above) Mozilla Firefox (v. 30 and above) Safari (v. 6.2.3 and above) Internet Explorer (9 and above)
Tablets iPad Air | iOS 8.1.3 | Safari
Phone iPhone 6 Samsung Galaxy S5 | iOS 8.1.3 Android v5.0 (Lollipop) | Safari Google Chrome

## Slide 9: Compatibility Testing
Test Approach
  Test each item in test deliverables in the user interface
Test Pass/Fail Criteria
  Pass: 100% of test cases successfully and easily completed
  Fail: Any fault or excessive diffiuculty in performing a UI operation, excluding resume upload on Apple devices
Test Entry/Exit Criteria
  Entry:
    Devices are functioning properly and ready to use
    Proper browsers are installed with up-to-date JavaScript engines
  Exit:
    All tests have been run successfully and no high priority bugs are left uncorrected

## Slide 10: Compatibility Testing
Test Environmental Needs
  Desktop/Laptop: Testing on Internet Explorer, Google Chrome, Mozilla Firefox, and Safari browsers
  Samsung Galaxy S5 and iPad Air: Google Chrome emulators
  iPhone 6: Testing on Gagandeep’s phone, Safari browser
Test Cases
CT_1: Open website
CT_2: Featured Jobs
CT_3: Recommended Jobs

## Slide 11: Compatibility Testing
ID | CT_2
Item to Test | Featured jobs
Pre-Conditions | None
Test Steps | Repeat the below process for each supported Device and Browser type Enter www.computech.com/careers in the address bar of the browser
Expected Results | Browser should open EJCA web application which displays featured jobs at the lower half of the home page.
Priority | High
Pass/Fail | Pass if EJCA web application is opened and featured jobs are displayed on home page.

## Slide 12: System Testing
Focuses on the system as a whole without isolating any components.
No unit tests will be used. The system will be tested by interacting with UI.
Test Pass / Fail Criteria
If observed results are the same as expected results and the System is still stable and functional, the test case will pass; otherwise, test case will fail.

## Slide 13: System Testing

## Slide 14: Integration Testing
Not central to our testing plan, as the MVC architecture is tightly coupled and not made of large, disjointed components that need to be integrated together
  Unlikely that software bugs are the result of a bug in the integration of the ASP.NET MVC framework
Test Approach
  Follow functional testing test cases; in case of errors look for possible solution in system integration
    Better solution: unit testing

## Slide 15: Integration Testing

## Slide 16: Performance & Load Testing
Testing the ability of the application fulfill its functional requirements in a reasonable time under extreme conditions
Test Approach
  Conduct standard automated load test using the Microsoft Visual Studio tool designed for use with ASP.NET web applications
  Test will simulate 50 simultaneous application logins
Test Pass/Fail Criteria
  Pass if average load time for all simulated logins is 2 seconds or less; fail otherwise (requiring debugging)
Test Environmental Needs
  Need access to source code and Visual Studio Ultimate 2013

## Slide 17: Performance & Load Testing
Test Case

## Slide 18: Security Testing
Test Risks/Issues
  Security loopholes leading to loss of user data could make applicaton unsafe for use
Items To Be Tested
  Secure user login
  Admin mode
  Password encryption
  SSL encryption
Test Approach
  Interacting with web application user interface
  Accessing Geocerts SSL certificate validation site from Norton/Symantic Security
  Reviewing records in application database

## Slide 19: Security Testing
Test Pass/Fail Criteria
  Pass when each test case passes; fail otherwise
Test Suspension/Resumption criteria
  Due to high importance of security, suspend testing when a security violation is detected until the issue is resolved
Test Item | Test Approach
Secure User Login | Web Applicaton UI
Admin Mode | 
SSL Encryption | Geocerts.com SSL verification
Password Encryption | Review DB records

## Slide 20: Security Testing

## Slide 21: User Acceptance Testing
Last step in testing; done by members of Computech quality assurance team
Test Approach
  Test cases below are completed through interaction with UI
Test Pass/Fail Criteria
  Pass if 100% of test cases completed satisfactorily; fail otherwise
Test Entry/Exit Criteria
  Entry Criteria: All other testing is complete
  Exit Criteria: All tests run sucessfully
Test Cases
UAT_1: Search Jobs | UAT_2: Register | UAT_3: Email Verification | UAT_4: Login | UAT_5: Forgot Password | UAT_6: Change Password | UAT_7: Apply
UAT_8: Filter Jobs | UAT_9: Profile Information | UAT_10: Resume Upload | UAT_11: Admin Login | UAT_12: Admin Search Users | UAT_13: Admin Deactivate User | UAT_14: Admin Delete User

## Slide 22: Unit Testing
Programmatically test methods and classes from source code
Items To Be Tested
ID | Item to Test | Test Description
UT_1 (_) | Register | Call User.Register() to create user account
UT_2 (_) | Email verification | Call User.Confirmed() to verify user email.
UT_3 (_) | Login | Call LoginUser.IsValid() to verify credentials.
UT_4 (_) | Forgot Password | Call EmailManager.SendForgotPasswordEmail() to send an email to user.
UT_5 (_) | Change Password | Call ChangePassword.UpdatePassword() to update password in database.
UT_6 (_) | Apply | Call Apply.SubmitApplication() to apply to a job.
UT_7 (_) | Job Details | Call Details() in JobSearchController to display details of a job.
UT_8 (_) | Filter Jobs | Call Index() in JobSearchController to filter jobs based on parameters.
UT_9 (_) | Admin – Login | Call IsAdminValid() to verify admin credentials.

## Slide 23: Unit Testing
Test Approach
  Test each method in all of the model classes
  Logic methods in Controller classes will also be tested
Test Pass/Fail Criteria
  Use Assert classes to verify the returned values. Pass if assert passes; otherwise fail.
Test Entry/Exit Criteria
  Entry Criteria: test environment ready, test stubs completed
  Exit Criteria: all modules tested and passed
Test Suspension/Resumption Criteria
  Testing will be suspended when a bug is found and resumed when the error is corrected
Test Environmental Needs
  Requires Microsoft’s NUnit unit testing environment

## Slide 24: Unit Testing
ID | UT_1.3
Item to Test | Register Fails
Pre-Conditions | Account already created with email “john.doe@email.com”
Test Steps | Call User.Register(firstName, lastName, email, password, guid) { firstName = “John”, lastName = “Doe”, email = john.doe@email.com, password = “123456”, GUID = “a6d7f3b6-c65d-4319-89d9-e5b518720e39” } and store returned value in Boolean variable. 2. Verify returned value with expected value.
Expected Results | False should be returned
Priority | High
Pass/Fail | Pass if IsAssert(false) is true