## Slide 1: Computech Corporation: Advanced Job and Candidate Application
Development Plan
Simul Kadakia, Wesley Trescott, Gagandeep Singh
2/3/2015

## Slide 2: Project Overview
Computech uses a recruiting management system called Pinpoint
Lacks an attractive job search and application site
Our project creates a web application for WSU students (and, eventually, others) to search and apply for positions at Computech

## Slide 3: Project Purpose, Scope, Objectives
Create a secure web portal for WSU students to search for jobs based on their skill sets
Users can save and re-access their information, such as e-mail address and experience
Users can filter job searches based on location, experience required, and industry
To apply, users can either manually enter fields or populate fields from their previously saved data
The web application is not specific to a particular device and should be accessible from desktop and mobile environments

## Slide 4: Team Organization
Simul Kadakia—Team Lead, DB Design and Connectivity
  Coordinate communication with the client
  Ensure work is completed on time
  Complete work on the database and its backend connection to the application
Gagandeep Singh—Controller and Application Logic
  Implement the core logic of the application
Wesley Trescott—Application View and Frontend
  Program the user interface of the application
  The team will collaborate on documentation, testing, and presentations

## Slide 5: Problem Resolution Policies
If a team member has difficulty with a technical problem, the group will work together to solve the issue, consulting the T.A. if necessary
If a team member doesn’t produce the required work on time, or fails to attend a meeting:
  Team lead contacts team member about the issue and notifies T.A.
  Other team members will collaborate to complete the missing work to the best of their abilities
There will be no foreseeable technology-related disputes, since the client has already dictated the technologies to be used

## Slide 6: Project Plan—Iterations
The project will be completed in three phases:
  Phase 1 - Due 2/27/2015
      Database design
      Website page layout
      Basic website functionality, connect to database
      Testing of prototype application
  Phase 2 - Due 3/24/2015
    Filtering functions to filter job search results
    Data retrieval techniques to retrieve results based on user input
    Testing of filtering, data retrieval, and system functionality
  Phase 3 - Due 4/9/2015
    All features implemented successfully
    Rigorous functional and non-functional testing of application
    Web application deployed on Computech Server

## Slide 7: Project Plan—Additional Info
Deliverables: there will be a deliverable after each phase
  1st Deliverable: First prototype application
  2nd Deliverable: Second prototype application
  3rd Deliverable: Final, complete application
Meetings
  Group meetings:
    Our group will meet amongst ourselves each Tuesday before the client meeting to discuss project progress
  Client meetings:
    Our group will meet with the client at Computech every Tuesday

## Slide 8: Configuration Management
We will be using GitHub for as a repository and source control system
Single branch
  Each member works on assigned parts
  No conflicts with others’ code

## Slide 9: Technologies
Microsoft ASP .NET 4.5 (MVC, Entity Framework, LINQ)
  Framework to be used to create the web application with database connectivity
Microsoft SQL Server
  Database management system to hold applicants’ data
Visual Studio
  Integrated development environment to code the application
C#, JavaScript (jQuery), CSS, HTML (Razor)
  Languages used in the application controller and frontend
All technologies dictated by client